Risk	Risk Description	Risk Response	Objectives	Risk Level	Impact	Likelihood
Technical Implementation Risk	If the back end and front-end coding is not correct, then this can cause my project to not run	Using available online resource on community and google to overcome the issues	This will reduce the likelihood of the project failure	Medium	High	Medium-High
Version Control	If the version control does not have the right .war packaging, then the program will not run	Adding .war to pom and testing that it can be cloned and run	This will reduce the likelihood of the program running	Low	High	Low
Catching a virus	Any sickness can prevent time spent on the project which may result to a failure	Wash hands and keep social distancing while outside to avoid any interaction with the virus.	This will reduce the chances of the catching the COVID-19	Medium	High	Medium
Hardware Failure	If the PC I am using was the crash then I can potentially lose all my work	Back-up all my work online and on a separate hardware USB. Also use GitHub frequently	This will reduce the lose of my work	Medium	High	Medium